FPL Copilot — Interim Project: "Make The Number Real"

A measurement-and-points detour inside the main build

Status: proposed, not started Written: 2026-08-14 Predecessor: Session_Handoff_Measurement_Crisis.md Season 2026-27 kicks off: 2026-08-21 (7 days)

0. WHAT THIS IS

The main plan (13-week FDE flagship) has a Phase 3 for deep learning, a Phase 4 for RAG and agent work, and a frontend. None of those add points, and the engine underneath them is currently unmeasurable.

This document defines a bounded interim project that runs before those phases and has one job: make the season number real, then move it.

What "real" means here

Not "higher." Real means:

- Measured by an instrument that provably separates a good model from a degraded one

- Averaged across five seasons, not one

- Quoted with a confidence interval that reflects the actual uncertainty

- Reproducible by someone who did not run it

What this project is NOT

- Not a re-architecture. The decomposed assembly stays.

- Not deep learning. Phase 3 is explicitly cut from this project (§7).

- Not the agent, RAG, or frontend. Those resume after the engine stops moving.

- Not a chase for 2300. See §1.

Why a detour is the right shape

Every experiment in the last session failed the same way, and it was not the experiments' fault. The instrument could not distinguish a full model from one shrunk 75% toward the positional mean. Continuing to build features and measure them by season total would be adding to a pile of unfalsifiable numbers.

Fix the ruler. Then use it.

1. SUCCESS CRITERIA — AGREED IN ADVANCE

Pre-registering these so the project cannot be graded on whatever it happens to produce.

Primary

A five-season EV-scored mean, with the realized mean quoted alongside, of ≥ 2200.

Secondary (all must hold)

- The evaluator passes both degradation ladders (§2.1) with monotone, significant separation

- Every headline number is a five-season figure, with 2025-26 flagged as tuning-contaminated

- No conclusion rests on a single realized season total

- Every adopted change has a recorded negative-control result

Explicitly NOT a success criterion

2300 as a mean. On current evidence that is not reachable without player-prop data materially panning out. It is the stretch that Phase D5 either unlocks or does not. Stating this now rather than discovering it in November.

Kill criteria — when to stop

- If M1 fails both ladders and the control-variate fallback buys < 50% variance reduction: the project stops, and the honest writeup becomes "season-level evaluation of FPL agents is infeasible at achievable sample sizes" — which is a publishable negative result and a better outcome than a flattering number.

- If Phase P lands < +30 total across opening squad, early wildcard, and hit tolerance: the persistence diagnosis was wrong, and the remaining budget goes to Phase D data acquisition or the project ends.

2. PHASE M — MEASUREMENT

The gate. Nothing downstream is valid until this passes.

Duration: 2 weeks Blocks: everything

The diagnosis in one line

Per-starter MAE ~2.4 → weekly squad sd ~8 → season sd ≈ 8×√38 ≈ 52–60, which is exactly the measured path noise (60.0). The lottery is the haul/blank realization of each owned player. Any instrument that scores realized points inherits it.

This is a scorer problem, not a sampling problem. More draws cannot fix it. That is why M1 attacks the scorer.

M1 — The EV evaluator ("equity scoring")

Effort: 3–4 days build, 1 day validation This is the central proposal of the whole project.

Stop scoring decisions by realized points. Score each arm's squad path against a fixed, hindsight-informed expected-value surface.

For each (player, gameweek):

EV = f( actual minutes played that GW,

actual fixture,

full-season EB-smoothed rates,

market P(clean sheet),

smoothed BPS → bonus,

realized-season DC rate,

saves / goals-conceded / cards terms )

Why this works. It is how poker and backgammon evaluate decisions — by equity, not by the card that fell. A player who was correctly selected and then missed a sitter should score as a good decision.

Four properties that make it valid:

- It conditions on realized minutes. Lineup-prediction skill is credited — a policy that avoided Gvardiol at GW1 scores the benefit. This is the one thing that must not be smoothed away, and it is why availability work has value the realized-points scorer could not see.

- It removes the finishing/haul lottery, which is the entire ~52–60 sd. Residual variance is genuine EV difference between squads — the thing being measured.

- It is arm-independent and fixed once, so it is a valid common yardstick.

- It may use hindsight freely, because it is an evaluator, not a predictor. No leak: nothing in it feeds a decision.

Cost: the same 2.2-minute simulation with a different scorer. No new draws.

M1 validation protocol — PRE-REGISTERED, run before any use

| test | requirement |
| --- | --- |
| Null treatment | two identical arms → exactly zero |
| Oracle treatment | hindsight predictions → large positive |
| λ ladder (magnitude degradation) | λ=0.75 ≪ λ=0.5 ≪ λ=0.25 ≪ λ=0, monotone and significant |
| Rank-scramble ladder (NEW — see below) | p=0.30 ≪ p=0.15 ≪ p=0.05 ≪ p=0, monotone and significant |
| Availability arm | ≈ neutral-to-small-positive, consistent with Instrument A's W=1 (+0.29). Not ±40. |

The rank-scramble ladder is a genuine finding from the plan review and must not be skipped. Shrinking e_points toward the positional mean scales deviations by (1−λ), which preserves within-position order exactly. What λ=0.75 destroys is spread (top-15 2.72 → 0.55), so price-vs-points trade-offs become arbitrary and squad composition changes wholesale.

That makes the flat-surface conclusion stronger — the endpoint cannot even see wholesale composition change. But a real prediction improvement is mostly a ranking change, and the λ ladder does not test ranking at all. Add a second axis: swap adjacent ranks with probability p.

An instrument that passes λ but fails rank-scramble is measuring the wrong thing.

M1 fallback

If it fails the ladders → it joins Instruments A and B in the drawer, and we fall back to control variates (common-reference differencing).

Expected: control variates cancel only the shared-shock component, buying maybe 30–50% variance reduction, versus ~90% for EV scoring. Build EV first; it subsumes the control-variate idea.

If control variates also fail → kill criterion, §1.

M2 — Multi-season replication

Effort: 1 week Can run in parallel with D1–D3

Five seasons of fplcache exist and have never been used. This is the single largest unused asset in the project.

Port the walk-forward and simulator to 2021-22 → 2024-25:

| item | note |
| --- | --- |
| Crosswalks | Understat IDs are stable; only the vaastav side rematches. Fuzzy-match traps documented in KNOWN_ISSUES #3. |
| Era-correct scoring | DC scoring and its component switch OFF pre-2025-26. Assist-rule and chip-set differ per season. |
| Quarantines | 2022-23 GW1–15 starts quarantine already handled |
| Availability | parquets already build clean for all four seasons |
| Odds | cover all seasons (Bet365, 2016→) |
| Stress test | 2021-22's postponement chaos is the best blanks/doubles test available |

The honesty rule — adopt now, permanently

2025-26 is tuning-contaminated. Every design decision in this project has stared at it. The four new seasons are the real test.

- Touch them under pre-registration

- Tune via leave-one-season-out

- Report the five-season mean, with 2025-26 flagged

M3 — One deliberate baseline migration

Effort: half a day Entry gate: M1 and M2 both complete

When M1 + M2 land:

- Regenerate canonical predictions with availability=True

- Update the provenance-test fingerprint by hand (it is designed to be)

- Restate that pre-migration numbers are on the old baseline

This resolves KNOWN_ISSUES #10 by decision, not by accident — which is the whole point of having flagged it.

Instrument roles from M3 onward — binding

| instrument | role |
| --- | --- |
| Component metrics | gate model adoptions (AUC, Brier, MAE) |
| Instrument A (path-controlled) | measure sparse/local decisions — chips, one-off constraints |
| EV-scored multi-season sims | compare policies |
| Realized season totals | quoted once, at the end, as the reality anchor with CIs — never as evidence between arms |

3. PHASE D — DATA AND MODEL COMPLETENESS

Duration: 2–3 weeks, interleaved with M Ranked by expected value per unit effort

D1 — The four missing scoring terms + penalty share

Effort: 2–3 days · Cost: free · Priority: HIGHEST

This is the most surprising finding of the plan review. The master equation is appearance + goals + assists + CS + DC + bonus. FPL also scores:

| missing term | magnitude | consequence |
| --- | --- | --- |
| GK saves (1 per 3) | ~1–1.3 pts/match for a busy keeper | Model structurally prefers big-club keepers; cannot see budget-keeper value |
| Goals conceded (−1 per 2, GK/DEF) | ~−0.7/match vs a strong opponent | Partially correlated with CS but absent as a magnitude |
| Cards (−1 / −3) | small but systematic | — |
| Penalties | large, concentrated | — |

And E[goals] = npxg90 × minutes × fixture_scale uses non-penalty xG with no penalty-share term. Master plan §3.4 specified + penalty share × team pen rate and it was never wired. Penalty takers are exactly the premium captain candidates.

Why this was invisible: aggregate calibration hid it. The bonus recalibration absorbed the net bias, and saves/conceded partially cancel in the population mean.

Why it matters here: these act within the started-60+ band — the band where 0.099 lives.

Data: Understat goals − npg gives historical penalty conversion. FPL API penalties_order gives live duty.

Measure on: starter-band Spearman within GK/DEF (saves, conceded) and within MID/FWD (penalties). The aggregate will barely move — that is expected and is not a negative result.

D2 — Understat per-match npxG pull

Effort: ~25 min of requests + one session of integration · Cost: free

~380 requests/season, ~11k rows/season, ~7 min/season, ~25 min for four seasons.

Unlocks:

- The already-designed cross-season EB blend (breakouts, new signings)

- Current-season rate recency

- Penalty counts (feeds D1)

Trap: the crosswalk duplicate-understat_id sweep rule from KNOWN_ISSUES #3 applies on rebuild.

D3 — DGW prediction audit

Effort: hours · Cost: free · BLOCKING for all chip work

Verify e_points actually sums both fixtures for double-gameweek players at prediction time.

Known concerns:

- The minutes model collapsed doubles to one flagged row

- The DC join takes max, not sum

- Whether the fixture term sums both matches is unverified

If DGW predictions do not roughly double, the planner and Bench Boost are blind to the main structural edge they are supposed to exploit — and every chip-timing conclusion is void.

Do this before P4.

D4 — Synthetic forward odds

Effort: 2–3 sessions · Cost: free

The ~69-point odds gap is for gameweeks the market has not priced, so it cannot be bought. It must be synthesized.

Train a market-λ model on 2016–24:

- DC attack/defence strengths

- Elo

- Rest days / fixture congestion

- European commitments

- Availability of each team's key players at the as-of date (now available)

The scalar-calibration route is closed (R² 0.607, measured last session). A feature-rich model attacks the 40% of disagreement that is which fixtures score.

Target: recover +20–40 of the 69.

D5 — Player-prop odds ⚠️ DECISION REQUIRED

Cost: ~$100–300 one-off for an evaluation month · The highest-ceiling item on the board

Anytime-goalscorer and player-clean-sheet markets are the market's per-player E[goals] including lineup knowledge, penalties, and form — literally the quantity the goals component estimates.

This is the one purchase that attacks 0.099 directly.

Recommended approach: buy one month of the-odds-api's historical add-on to assess player-prop coverage and depth for 2023–2025 before committing. Coverage before ~2023 is likely thin.

- If backtestable → highest-ceiling acquisition available

- If only live-usable → still improves the real 2026-27 season, but cannot be validated historically

Buy the evaluation month first. Decide on evidence.

D6 — Predicted lineups and team news (live operation)

Cost: £3–4/mo (Fantasy Football Scout) and/or $40/yr (Rotowire)

Predicted XIs and press-conference-sourced flags.

⚠️ Scraping FFS archives for backtests is a ToS problem — flag and skip. Adopt forward-looking only; measure live-season lift via component metrics.

Also, free and worth doing regardless: close the fplcache 6-hour blind window in production by polling bootstrap-static yourself at deadline − 90 min. fplcache remains the backtest source via asof_*.

D7 — Explicitly SKIP

| item | reason |
| --- | --- |
| Injury-history APIs with end dates (Sportmonks / API-Football sidelined) | End-date leakage — nobody knew on 5 Feb that an injury would end on 20 Feb. Documented. |
| FBref enrichment | no measured edge |
| Physical tracking | 2% coverage (305/15,026 rows) |
| Richer per-match fields | measured: do not beat plain xG |

4. PHASE P — POLICY

Where the recoverable points actually are

Duration: 2 weeks Entry gate: M1 passed. These cannot be evaluated without it.

P1 — Opening squad with a horizon

The structural bug, confirmed in the code trail.

simulator.py seeds GW1 from the single-gameweek optimize_squad, then hands it to the transfer MIP. The one decision with an 8-week persistence horizon is the only decision made with no horizon at all.

Step 1 (cheap): optimize GW1 over H=6–8 with decay, not a single GW.

Step 2 (the real fix): the opening decision is one solve, so it can afford a scenario-based robust objective. Sample K availability/minutes scenarios from the models' own uncertainty; maximize expected points given the ability to make one correction per week.

This directly prices "robustness to being wrong", which the current objective values at zero. Given the measured cost is being stuck rather than being wrong, this is the mechanism-correct fix.

Runtime: K × (one MIP). At K=50, minutes.

Evaluate on: EV endpoints + capture rate (22.7% → target ~30% early).

P2 — Planned early wildcard as policy, not prediction

WC1 around GW4–6 is the measured biggest local effect in the system: +60–80, path-controlled (Instrument A put GW4 at +62.7 over three weeks).

It bounds the cost of opening-squad mistakes.

⚠️ Interaction — measure jointly, never sum. A better opening squad lowers the early-WC payoff. Run a 2×2 on EV endpoints (opening objective × early WC). Adding the separate estimates would double-count.

P3 — Early-hit tolerance

With persistence costing 27.9 pts/gw early vs 12.7 later, a −4 that clears dead weight in GW2–4 is likely positive-EV in a way it is not mid-season.

The MIP already prices hits correctly (median hit move is predicted at 11.25 against a 4-point threshold — it is conservative, not greedy). What changes is letting the evaluation see whether early aggression pays — EV endpoints can; realized totals could not.

P4 — Structural chip policy across five seasons

Entry gate: D3 (DGW audit) must pass first.

| chip | rule |
| --- | --- |
| Bench Boost | largest DGW (n=5 hint: +22 at GW33, tying hindsight-best) |
| Triple Captain | best DGW captain |
| Free Hit | largest blank |
| Wildcard 2 | ahead of the best fixture swing, or to stage BB |

Five seasons give ~15–25 doubles — enough to set thresholds ("play BB when ≥X starters double") rather than fitting individual timings.

Chips are sparse treatments, so Instrument A is valid here alongside EV scoring.

Expected: +45–65 over the no-chip baseline.

P5 — Small adopted wins

- Bench ordering by p_play_any (+2, clean paired measurement, needs interface plumbing through gw_slice → pools → plan_to_team)

- XI tie-breaking by P(60+) where e_points is within noise

- Bench-slot MIP variables (master plan §3.6's b_{i,k}) remain the one unexplored optimizer idea — low priority. The optimizer is not the constraint.

5. PHASE F — FREEZE AND FINAL RUN

Duration: 1 week

- Freeze all configuration

- Pre-register the final five-season run — write down expected results first

- Run it

- Report: EV-scored five-season mean and realized five-season mean, both with CIs, 2025-26 flagged as contaminated

- Write the handoff

6. THE POINTS BUDGET — HONEST ACCOUNTING

| source | estimate | confidence |
| --- | --- | --- |
| Baseline mean (the 1984 is one draw) | 1950–2000 | measured |
| Chips with structural timing | +45–65 | measured in-week, timing suggestive |
| Opening block (P1 + P2 + P3, with overlap) | +50–90 | diagnosed, not yet measured |
| Forward fixture pricing (D4) | +20–40 | mechanism sound, unbuilt |
| Missing scoring terms + penalty share (D1) | +10–30 | concrete, unbuilt |
| Lineup/news signal (D5, D6) | +10–40 | speculative, data-dependent |

Central estimate: ~2100–2200 cross-season mean, with 2250+ in a good season.

On the target, plainly

2200 is ambitious but defensible. 2300 as a mean is not reachable on current evidence without player-props/lineup data materially panning out. The remaining distance is precisely the market's private information.

Set the goal at "≥2200 five-season mean, EV-scored, realized mean quoted alongside" and treat 2300 as the stretch that D5 either unlocks or does not.

A good human manager at 2300–2500 is doing exactly the four things in this plan — team news at the deadline, a season-shaped opening squad, chips on doubles, low churn. Closing to 2200+ is the same work by other names.

7. MODELLING VERDICTS

✂️ CUT Phase 3 deep learning

Its stated payoff was distributional output. But:

- The captaincy result already shows the mean-linear objective does not consume distributions (E[2X] = 2·E[X])

- Every accuracy claim is falsified in advance by five model families converging at 0.10 among starters

- The one distributional consumer that matters — the robust opening solve (P1) — needs scenario sampling, which the decomposed model's components already provide (P(start) × rate draws)

If a distributional model is ever justified, it will be because the EV-scored instrument demands one — not because the plan's schedule says so.

✅ KEEP the decomposed assembly as the spine

It beat the learned recombination where it counts, it self-explains, and it handles cold start. The wins available are completeness, inputs, and synthetic odds — not re-architecture.

🕐 TIMEBOX a direct rank objective

LambdaRank-style on the starter band. One day, low expectations. Run it once on the new instrument so the negative result is on record against the right endpoint.

8. SEQUENCING

M1 (EV evaluator + both ladders)          ← GATE. Nothing proceeds until this passes.

│

├─→ M2 (multi-season)  ∥  D1 (scoring terms), D2 (npxG), D3 (DGW audit)

│

└─→ M3 (baseline migration)

│

├─→ P1 (opening squad), P2 (early WC) — measured jointly as 2×2

│      │

│      └─→ P3 (early hits)

│

├─→ P4 (chip policy)   [requires D3]

│

└─→ D4 (synthetic odds), D5 (props eval)

│

└─→ FREEZE → pre-registered five-season run

Runtime estimates

| item | cost |
| --- | --- |
| EV evaluator validation | minutes per config; ~10 configs × 5 seasons ≈ 2 h end-to-end |
| Per-season walk-forward build | 15–20 min each → ~1.5 h per model variant across five seasons |
| Scenario-based opening solve | K × one MIP; at K=50, minutes |

Nothing in this plan needs hundreds of blind draws, because the variance is being removed at the scorer rather than averaged over. That is the central efficiency of the EV approach.

9. DECISIONS REQUIRED NOW

⚠️ Decision 1 — Player-prop evaluation budget

~$100–300 one-off for one month of historical prop odds, to assess coverage before committing.

This is the only item that plausibly closes the 2200 → 2300 gap. Recommend: yes. It is a small spend to convert a speculative estimate into a measured one.

⚠️ Decision 2 — 2026-27 live freeze

The season kicks off 2026-08-21 — seven days away.

The rebuild will not be done. But the current best config (availability on, H=3, early-WC policy hand-set) can go live at GW1, and every Friday becomes free out-of-sample evidence on exactly the axis this project cannot get any other way.

Recommend: freeze a modest live config this week, log its decisions, keep building offline.

The alternative — sitting out the opening gameweeks — forfeits the only genuinely uncontaminated data source available, and the opening block is precisely where the project's largest measured weakness lives.

Also this week, regardless

Verify the FPL rules diff at launch (the master plan's own Week-4 task). A scoring change like 2025-26's defensive-contribution points would touch the master equation and invalidate D1 before it is written.

10. RISK REGISTER

| risk | likelihood | impact | mitigation |
| --- | --- | --- | --- |
| EV evaluator fails the ladders | medium | fatal to the project | Control-variate fallback; if that fails too, kill criterion §1 — the negative result is publishable |
| Multi-season port hits era-scoring bugs | high | delay | DC scoring switch documented; 2022-23 quarantine already handled; budget a week not a day |
| DGW audit finds predictions do not double | medium | voids all chip work | Run D3 before P4, not after |
| Props data has thin pre-2023 coverage | high | D5 becomes live-only | Buy the evaluation month first — that is what it is for |
| 2025-26 contamination leaks into "new" seasons | medium | invalidates the honest claim | Pre-registration + leave-one-season-out, adopted from M2 onward |
| Live 2026-27 config embarrasses the project | low | reputational only | It is logged as an experiment, not a product. A bad live season is data. |
| Scope creep back into RAG/agent/frontend | high | project never finishes | This document. Those phases resume after the engine stops moving. |

11. WHAT THIS PROJECT EXPLICITLY DOES NOT DO

Recorded so it does not creep back in:

- Deep learning / Phase 3 — cut (§7)

- RAG, agent tooling, frontend — different project, no points

- Model re-architecture — the decomposed assembly stays

- Injury-history APIs with end dates — leakage

- Bench-slot MIP variables — low priority; the optimizer is not the constraint

- Chasing 2300 as a plan target — see §1 and §6

12. THE CLAIM STRUCTURE — ADOPT PERMANENTLY

Even after the instrument is fixed:

- EV-scored margins for every comparison between arms

- Realized five-season mean quoted once, at the end, with CIs, as the reality anchor

- Season points stop being the headline metric

The falsification work in the previous session earned this discipline. Keep it.

APPENDIX — THREE FINDINGS FROM THE PLAN REVIEW

Recorded separately because each changes something.

A. Four scoring terms are missing from the master equation, plus penalty share. They act inside the started-60+ band where 0.099 lives, and aggregate calibration hid them. → D1, highest priority, free.

B. The λ-degradation ladder tests magnitude, not ranking. Shrinking toward the positional mean preserves within-position order exactly. A real prediction improvement is mostly a ranking change. → Rank-scramble ladder added to the M1 validation protocol. An instrument passing λ but failing rank-scramble measures the wrong thing.

C. The opening squad is seeded by the single-gameweek optimizer, confirmed in the code trail — the one decision with an 8-week horizon, made with no horizon. → P1.